ACADEMIC COMPASS AI

AI-Powered Personal Student Success Companion

Phase 2: Complete Development & Implementation Guide

Step-by-step MVP build plan — backend, frontend, database, AI service, security, testing, deployment

Prepared by: Chamath Rajapaksha (Lasindu)

SLTC — HNDM Programme

# Table of Contents

# 0. Development Objectives & Scope

Phase 1 already produced the system design, database schema, entity design, API plan, and UML diagrams. This phase does not redesign anything — it turns that design into a working MVP that can be deployed and demoed.

## 0.1 In Scope

- React (TypeScript) frontend

- Spring Boot backend with Spring Security, Spring Data JPA, Hibernate

- PostgreSQL database (local for dev, Supabase-hosted for production)

- Python FastAPI AI service (LangChain + Gemini)

- JWT + refresh token authentication, Google OAuth

- All 12 core business modules (Section 3)

- A production-quality REST API layer with consistent validation and error handling

## 0.2 Explicitly Out of Scope for This Phase

- Kubernetes

- Docker/containerization

- CI/CD pipelines

- Monitoring (Prometheus/Grafana)

- ELK logging stack

These belong to a later hardening/production-scale phase. For this MVP, "deployment" means pushing directly to Vercel/Render/Supabase (Section 10) — no container layer in between.

## 0.3 Technology Stack Recap

| Layer | Stack |
| --- | --- |
| Frontend | React.js, TypeScript, Tailwind CSS, Material UI, React Router, Zustand, Axios, React Query |
| Backend | Java 21, Spring Boot, Spring Security, Spring Data JPA, Hibernate, Maven, JWT, BCrypt |
| Database | PostgreSQL — local Postgres in dev, Supabase PostgreSQL in production |
| AI Service | Python, FastAPI, LangChain, Google Gemini API |

# 1. Project & Repository Structure

## 1.1 Repository Structure

academic-compass-ai/ ├── frontend/ # React + TypeScript SPA ├── backend/ # Spring Boot REST API ├── ai-service/ # Python FastAPI AI microservice ├── database/ # SQL migration scripts, seed data, ER diagram exports ├── docs/ # Phase 1 design docs, this Phase 2 guide, API reference └── README.md # Setup instructions, architecture summary, links to docs/

| Folder | Explanation |
| --- | --- |
| frontend/ | A fully independent npm project — can be developed, tested, and deployed (Vercel) without touching backend/ai-service code |
| backend/ | A fully independent Maven project — the only thing frontend/ and ai-service talk to over HTTP; owns the database connection |
| ai-service/ | A fully independent Python project — called internally by backend/, never directly by frontend/ |
| database/ | Version-controlled schema history (Flyway/Liquibase-style numbered SQL files) so the schema's evolution is auditable and reproducible on a fresh machine |
| docs/ | Keeps Phase 1's design document and this Phase 2 guide alongside the code they describe, so documentation doesn't drift into a separate wiki |
| README.md | The single entry point for a new developer (or an evaluator) to get the whole system running locally |

## 1.2 Backend Structure (Spring Boot)

backend/src/main/java/com/academiccompass/ ├── config/ # Bean configuration: CORS, Swagger, DataSource, RestTemplate/WebClient for AI service calls ├── security/ # JwtTokenProvider, JwtAuthFilter, SecurityConfig, OAuth2 success handler ├── controller/ # REST endpoints — thin, one class per module (AuthController, AcademicController, ...) ├── service/ # Business logic — one interface + impl per module ├── repository/ # Spring Data JPA interfaces, one per entity/aggregate root ├── entity/ # JPA-mapped domain classes matching the Phase 1 schema exactly ├── dto/ # Request/response DTOs, one pair per endpoint or group of related endpoints ├── mapper/ # Entity <-> DTO conversion (MapStruct interfaces) ├── validation/ # Custom Bean Validation annotations (e.g. @FutureDeadline, @ValidPriority) ├── exception/ # Custom exceptions + GlobalExceptionHandler (@RestControllerAdvice) ├── util/ # Stateless helpers (date utils, GPA math constants, JSON helpers) └── AcademicCompassApplication.java

### Package Responsibilities & Best Practices

| Package | Responsibility | Best Practice |
| --- | --- | --- |
| config | Wires framework-level beans | No business logic here — only @Configuration/@Bean definitions |
| security | Everything JWT/OAuth | Keep filter chain logic out of controllers entirely; controllers should never see raw tokens |
| controller | HTTP mapping + @Valid input | One controller per module, methods stay under ~15 lines by delegating immediately to a service |
| service | Business rules, transactions | @Transactional at the service method level, never in controllers or repositories |
| repository | Data access via Spring Data JPA | Prefer derived query methods/@Query over native SQL; keep repositories entity-scoped |
| entity | JPA domain model | Never return entities directly from controllers — always map to a DTO first |
| dto | API contract | Immutable where possible (Java records for simple DTOs); named `XxxRequest` / `XxxResponse` |
| mapper | Entity/DTO conversion | Generated via MapStruct (@Mapper interfaces) to avoid hand-written, error-prone mapping code |
| validation | Custom constraints | Reuse Bean Validation built-ins first; only add custom annotations for domain-specific rules (e.g. valid grade range) |
| exception | Error handling | Every custom exception extends a common AcademicCompassException with a stable errorCode enum |
| util | Stateless helpers | No Spring-managed state here — plain static methods only |

### Naming Conventions

- Controllers: `XxxController` (e.g. AssignmentController) — one per module

- Services: interface `XxxService` + implementation `XxxServiceImpl`

- Repositories: `XxxRepository extends JpaRepository<Xxx, UUID>`

- DTOs: `XxxRequest` for inbound payloads, `XxxResponse` for outbound payloads

- Entities: singular nouns matching the Phase 1 schema (`Assignment`, not `Assignments`)

- Exceptions: `XxxNotFoundException`, `XxxValidationException`, following a consistent suffix pattern

## 1.3 Frontend Structure (React + TypeScript)

frontend/src/ ├── assets/ # Images, icons, fonts ├── components/ # Reusable, presentation-only UI pieces (Button, Card, Modal, Chart) ├── pages/ # Route-level screens composing components + hooks ├── layouts/ # Shared page shells (DashboardLayout with sidebar/navbar, AuthLayout for login/register) ├── routes/ # Route definitions + route guards (ProtectedRoute) ├── services/ # Axios API clients, one file per backend module ├── hooks/ # Reusable stateful logic (useAuth, useGpa, useTimetable) built on React Query ├── store/ # Zustand stores for global client-only state (auth/session, UI prefs) ├── types/ # Shared TypeScript interfaces mirroring backend DTOs ├── utils/ # Pure helper functions (formatters, validators) ├── contexts/ # React Context providers for cross-cutting UI concerns (theme, toast notifications) └── App.tsx

### Folder Responsibilities

| Folder | Responsibility |
| --- | --- |
| components | The visual vocabulary of the app — no API calls, no routing awareness, fully reusable |
| pages | Assembles components + hooks into a specific screen; the only layer that knows 'what page this is' |
| layouts | Shared chrome around pages (sidebar, navbar, auth-only shell) so pages don't repeat structural markup |
| routes | Central route table + guards, so auth requirements are declared in one place, not scattered per page |
| services | The only layer that knows API URLs/shapes — if a backend contract changes, only this folder changes |
| hooks | Wraps services in React Query for caching/retries/loading state, keeping pages declarative |
| store | Zustand slices for state that isn't server data: current user/session, sidebar open/closed, theme |
| types | Keeps the frontend's model of backend DTOs in one auditable place, updated whenever the API changes |
| utils | Stateless helpers usable anywhere without side effects |
| contexts | For state that must be available deep in the tree without prop drilling but isn't global app state (e.g. toast notifications) |

### Reusable Component Strategy

- Build a small "primitive" layer first (Button, Input, Select, Card, Modal, Badge) styled once with Tailwind + MUI theme overrides, then compose feature components from those primitives — never hand-style a one-off button inside a page.

- Feature-specific composite components (AssignmentCard, MoodSlider, MentorProfileCard) live in components/ subfolders grouped by domain (components/academic/, components/wellness/), not by page, so they're reusable across pages that need the same concept.

### State Management Strategy

- Server state (anything from the API: assignments, GPA, notifications) → React Query exclusively. Never duplicate server data into Zustand.

- Client-only state (auth token presence, active theme, sidebar collapsed) → Zustand, kept intentionally small.

- Form state → local component state via React Hook Form, not global state.

- This split avoids the most common React anti-pattern in student projects: syncing server data into Redux/Zustand and then fighting cache invalidation by hand.

## 1.4 AI Service Structure (Python FastAPI)

ai-service/app/ ├── routers/ # FastAPI route definitions — one router per AI capability ├── services/ # Core orchestration logic per capability (calls LangChain/Gemini) ├── embeddings/ # Text extraction, chunking, embedding generation utilities ├── vectorstore/ # Vector DB client wrapper + similarity search functions ├── prompts/ # Versioned prompt template files, one per AI feature ├── models/ # Internal domain/data classes used across services ├── schemas/ # Pydantic request/response schemas (the FastAPI contract layer) ├── utils/ # PDF/PPT parsing, file validation, shared helpers └── main.py # FastAPI app instance, router registration, startup config

| Folder | Purpose | AI Processing Responsibility |
| --- | --- | --- |
| routers | Thin HTTP entry points, mirroring the Java controller layer | Validate request shape via schemas, delegate to services, return the response |
| services | Where the actual AI orchestration happens | Prompt assembly, RAG pipeline coordination, Gemini API calls, response parsing |
| embeddings | Document processing pipeline | PDF/PPT text extraction, chunking (~500 tokens, overlap), embedding generation |
| vectorstore | Vector persistence and retrieval | Store/query embeddings (pgvector), top-k similarity search for RAG |
| prompts | Prompt template management | One versioned template per feature (summary, advisor, career, timetable) so prompts change without redeploying code |
| models | Internal data representations | Typed intermediate objects passed between services (e.g. a Chunk object with text + metadata) |
| schemas | API contract validation | Every request/response is a Pydantic model — this is what makes malformed LLM output get caught before reaching the Backend |
| utils | Shared stateless helpers | File type/size validation, template loading, logging helpers |

# 2. Development Order / Implementation Roadmap

Modules are built in this exact order because each one unblocks the next: Auth provides the user_id every other table needs; Profile provides the context the AI modules personalize against; Academic/Assignment/Exam provide the data the AI Advisor and Timetable Generator consume; the AI modules come next since they're the differentiating MVP feature; Wellness, Mentor, and Professional Booking close out the plan as more self-contained modules with fewer downstream dependents.

| # | Module | Depends On | Unblocks |
| --- | --- | --- | --- |
| 1 | Authentication System | Nothing (foundation) | Every other module — provides user_id and JWT-protected routing |
| 2 | Student Profile System | Module 1 | AI Advisor, AI Career Guidance (need career goal + skills context) |
| 3 | Academic Intelligence System | Module 1 | AI Academic Advisor, AI Timetable Generator (need GPA/grade data) |
| 4 | Assignment Management | Module 1 | AI Timetable Generator (needs deadlines) |
| 5 | Exam Planner | Module 1 | AI Timetable Generator (needs exam dates) |
| 6 | AI Learning Assistant | Module 1 (upload ownership) | Demonstrates the core RAG pipeline reused conceptually by 7-9 |
| 7 | AI Academic Advisor | Modules 2, 3, 4 | Dashboard 'recommendations' widget |
| 8 | AI Career Guidance | Module 2 | Career page roadmap view |
| 9 | AI Smart Timetable Generator | Modules 3, 4, 5 | Dashboard weekly plan widget |
| 10 | Wellness Tracking | Module 1 | Wellness dashboard widget |
| 11 | Mentor Booking Platform | Module 1 | Standalone — no further dependents |
| 12 | Professional Support Booking | Module 1 | Standalone — no further dependents |

# 3. Module 1 — Authentication System

## 3.1 Complete Authentication Flow

### Registration & Login Flow

sequenceDiagram participant U as Student (React) participant FE as Frontend participant BE as Spring Boot Backend participant DB as PostgreSQL U->>FE: Fill registration form FE->>BE: POST /api/auth/register BE->>BE: validate DTO (@Valid) BE->>DB: check email uniqueness BE->>BE: BCrypt.hash(password) BE->>DB: INSERT users row BE-->>FE: 201 Created {user summary} FE-->>U: redirect to login U->>FE: Enter email + password FE->>BE: POST /api/auth/login BE->>DB: fetch user by email BE->>BE: BCrypt.verify(password, hash) BE->>BE: generate JWT (15 min) + refresh token (7 day) BE->>DB: persist hashed refresh token BE-->>FE: 200 OK {accessToken, refreshToken (httpOnly cookie), user} FE->>FE: store accessToken in memory (Zustand), redirect to Dashboard

### Token Refresh & Logout Flow

sequenceDiagram participant FE as Frontend (Axios interceptor) participant BE as Backend participant DB as PostgreSQL FE->>BE: API call with expired access token BE-->>FE: 401 Unauthorized FE->>BE: POST /api/auth/refresh (httpOnly refresh cookie sent automatically) BE->>DB: verify refresh token hash + expiry BE->>BE: issue new access token + rotate refresh token BE->>DB: replace stored refresh token hash BE-->>FE: 200 OK {new accessToken} FE->>FE: retry original request with new token FE->>BE: POST /api/auth/logout BE->>DB: invalidate stored refresh token BE-->>FE: 204 No Content FE->>FE: clear in-memory token, redirect to login

## 3.2 Database — users

| Column | Type | Constraints |
| --- | --- | --- |
| id | UUID | PK, default gen_random_uuid() |
| email | VARCHAR(150) | UNIQUE, NOT NULL |
| password_hash | VARCHAR(255) | NULLABLE (null if OAuth-only account) |
| auth_provider | VARCHAR(20) | NOT NULL, CHECK IN ('LOCAL','GOOGLE') |
| refresh_token_hash | VARCHAR(255) | NULLABLE — current valid refresh token, hashed |
| refresh_token_expires_at | TIMESTAMP | NULLABLE |
| created_at | TIMESTAMP | NOT NULL, default now() |

## 3.3 Entity

@Entity @Table(name = "users") public class User { @Id @GeneratedValue private UUID id; @Column(unique = true, nullable = false) private String email; private String passwordHash; @Enumerated(EnumType.STRING) private AuthProvider authProvider; private String refreshTokenHash; private LocalDateTime refreshTokenExpiresAt; @CreationTimestamp private LocalDateTime createdAt; } public enum AuthProvider { LOCAL, GOOGLE }

## 3.4 DTOs

public record RegisterRequest( @NotBlank @Email String email, @NotBlank @Size(min = 8, max = 72) String password ) {} public record LoginRequest( @NotBlank @Email String email, @NotBlank String password ) {} public record AuthResponse( String accessToken, long expiresIn, UserSummary user ) {} public record UserSummary(UUID id, String email) {}

## 3.5 Repository

public interface UserRepository extends JpaRepository<User, UUID> { Optional<User> findByEmail(String email); boolean existsByEmail(String email); }

## 3.6 Service

@Service public class AuthServiceImpl implements AuthService { private final UserRepository userRepository; private final PasswordEncoder passwordEncoder; // BCryptPasswordEncoder bean private final JwtTokenProvider jwtTokenProvider; public AuthResponse register(RegisterRequest req) { if (userRepository.existsByEmail(req.email())) throw new DuplicateEmailException(req.email()); User user = new User(); user.setEmail(req.email()); user.setPasswordHash(passwordEncoder.encode(req.password())); user.setAuthProvider(AuthProvider.LOCAL); userRepository.save(user); return buildAuthResponse(user); } public AuthResponse login(LoginRequest req) { User user = userRepository.findByEmail(req.email()) .orElseThrow(InvalidCredentialsException::new); if (!passwordEncoder.matches(req.password(), user.getPasswordHash())) throw new InvalidCredentialsException(); return buildAuthResponse(user); } }

## 3.7 Controller

@RestController @RequestMapping("/api/auth") public class AuthController { private final AuthService authService; @PostMapping("/register") public ResponseEntity<AuthResponse> register(@Valid @RequestBody RegisterRequest req) { return ResponseEntity.status(HttpStatus.CREATED).body(authService.register(req)); } @PostMapping("/login") public ResponseEntity<AuthResponse> login(@Valid @RequestBody LoginRequest req) { return ResponseEntity.ok(authService.login(req)); } @PostMapping("/refresh") public ResponseEntity<AuthResponse> refresh(@CookieValue("refreshToken") String token) { return ResponseEntity.ok(authService.refresh(token)); } @PostMapping("/logout") public ResponseEntity<Void> logout(@AuthenticationPrincipal UserPrincipal principal) { authService.logout(principal.getId()); return ResponseEntity.noContent().build(); } }

## 3.8 Security Configuration

@Configuration @EnableWebSecurity @EnableMethodSecurity public class SecurityConfig { @Bean public SecurityFilterChain filterChain(HttpSecurity http, JwtAuthFilter jwtAuthFilter) throws Exception { return http .csrf(csrf -> csrf.disable()) // stateless JWT API; CSRF mitigated via SameSite cookies instead .sessionManagement(sm -> sm.sessionCreationPolicy(SessionCreationPolicy.STATELESS)) .authorizeHttpRequests(auth -> auth .requestMatchers("/api/auth/**").permitAll() .requestMatchers("/swagger-ui/**", "/v3/api-docs/**").permitAll() .anyRequest().authenticated()) .oauth2Login(oauth -> oauth.successHandler(googleOAuthSuccessHandler())) .addFilterBefore(jwtAuthFilter, UsernamePasswordAuthenticationFilter.class) .build(); } @Bean public PasswordEncoder passwordEncoder() { return new BCryptPasswordEncoder(12); } }

- JwtAuthFilter reads the Authorization: Bearer header, validates the signature/expiry, and populates the SecurityContext with a UserPrincipal — every downstream controller can inject @AuthenticationPrincipal UserPrincipal to get the current user's id with zero extra lookups.

- Google OAuth2 success handler checks for an existing users row by verified email; if none exists, it auto-creates one with auth_provider=GOOGLE and no password_hash, then issues tokens identically to the local-login path.

# 4. Module 2 — Student Profile System

## 4.1 Database

Tables: student_profile, skills, student_skills (schema per Phase 1, Section 6). student_profile.user_id is a UNIQUE FK to users(id), enforcing the 1:1 relationship.

## 4.2 Backend Implementation

- Entity: StudentProfile (user_id FK, fullName, universityId FK, degreeId FK, careerGoal) with a @OneToMany to StudentSkill

- Service: ProfileService.getProfile(userId), updateProfile(userId, dto), addSkill(userId, skillDto) — addSkill upserts into student_skills rather than allowing duplicates per (student_profile_id, skill_id)

- On career_goal change, ProfileService publishes a CareerGoalChangedEvent so the Career Guidance module (Module 8) can invalidate its cached gap analysis rather than serving stale data

## 4.3 API Endpoints

| Endpoint | Method | Request Payload | Response / Validation |
| --- | --- | --- | --- |
| /api/student/profile | GET | — (JWT identifies user) | 200: full profile + skills + interests. 404 if profile not yet created |
| /api/student/profile | PUT/POST | {fullName, universityId, degreeId, careerGoal} | 200: updated profile. 400 on invalid FK references |
| /api/student/skills | POST | {skillName, proficiencyLevel} | 200: updated skills list. Validates proficiencyLevel 1-5 |
| /api/student/skills/{id} | DELETE | — | 204 No Content |

## 4.4 Frontend Screens

- ProfilePage — view/edit form for name, university, degree, career goal (dropdown sourced from a static career-path list)

- SkillsEditor component — add/remove skill chips with a proficiency slider, embedded in ProfilePage

- Example rendered state: Kasun Perera / SLTC / Software Engineering / Career Goal: Backend Engineer

# 5. Module 3 — Academic Intelligence System

## 5.1 Entity Relationships

### Academic Module Entities

erDiagram USERS ¦¦--o{ SEMESTERS : owns SEMESTERS ¦¦--o{ SUBJECTS : contains SUBJECTS ¦¦--o{ GRADES : has

## 5.2 API Endpoints

| Endpoint | Method | Request Payload | Response / Validation |
| --- | --- | --- | --- |
| /api/semesters | POST | {name, startDate, endDate} | 201: created semester |
| /api/subjects | POST | {semesterId, name, creditHours} | 201: created subject. 400 if duplicate subject name in semester |
| /api/subjects/{id}/grades | POST | {assessmentType, marks} | 200: computed grade + gpaPoints. 400 if marks outside 0-100 |
| /api/gpa | GET | — | 200: {cumulativeGpa, perSemesterGpa[], trend} |
| /api/academic/analytics | GET | — | 200: per-subject performance + weakest-subject flags |

## 5.3 GPA Calculation Service

@Service public class GpaCalculationService { public BigDecimal calculateSemesterGpa(UUID semesterId) { List<Subject> subjects = subjectRepository.findBySemesterId(semesterId); BigDecimal totalPoints = BigDecimal.ZERO; int totalCredits = 0; for (Subject s : subjects) { Grade g = gradeRepository.findLatestBySubjectId(s.getId()); if (g == null) continue; totalPoints = totalPoints.add(g.getGpaPoints().multiply(BigDecimal.valueOf(s.getCreditHours()))); totalCredits += s.getCreditHours(); } return totalCredits == 0 ? BigDecimal.ZERO : totalPoints.divide(BigDecimal.valueOf(totalCredits), 2, RoundingMode.HALF_UP); } public GradeResult recordGrade(UUID subjectId, double marks) { String letterGrade = gradeScale.toLetter(marks); // e.g. 65% -> "B" BigDecimal gpaPoints = gradeScale.toGpaPoints(letterGrade); // "B" -> 3.1 // persist Grade, then trigger cumulative GPA recalculation return new GradeResult(letterGrade, gpaPoints); } }

Example: Database Systems, Marks 65% -> Grade B -> GPA points 3.1 -> current cumulative GPA 3.1. Recording this grade also triggers AcademicAdvisorService (Module 7) to flag Database Systems as a candidate weak subject if 3.1 falls below the student's own running average.

## 5.4 Dashboard Analytics

- GPA trend line (per-semester GPA over time) — sourced directly from /api/gpa

- Weakest-subject badge — subjects whose latest grade is more than 0.5 GPA points below the student's cumulative average

- These two outputs are exactly the "AI recommendation input data" consumed by Module 7 — the Academic Advisor never queries raw grades itself, only this pre-aggregated analytics payload

# 6. Module 4 — Assignment Management

## 6.1 Table: assignments

| Column | Type | Constraints |
| --- | --- | --- |
| id | UUID | PK |
| user_id | UUID | FK -> users(id), NOT NULL |
| subject_id | UUID | FK -> subjects(id), NULLABLE |
| title | VARCHAR(200) | NOT NULL |
| deadline | TIMESTAMP | NOT NULL |
| priority | VARCHAR(10) | CHECK IN ('LOW','MEDIUM','HIGH') |
| difficulty | SMALLINT | CHECK BETWEEN 1 AND 5 |
| status | VARCHAR(20) | CHECK IN ('NOT_STARTED','IN_PROGRESS','SUBMITTED') |

## 6.2 CRUD APIs

| Endpoint | Method | Request Payload | Response / Validation |
| --- | --- | --- | --- |
| /api/assignments | POST | {title, subjectId, deadline, priority, difficulty} | 201: created assignment. deadline must be in the future |
| /api/assignments | GET | ?status=&subjectId= (query filters) | 200: filtered list, sorted by deadline ascending |
| /api/assignments/{id} | PUT | {title?, deadline?, priority?, status?} | 200: updated record. 404 if not owned by current user |
| /api/assignments/{id} | DELETE | — | 204 No Content |

## 6.3 Validation Rules

- deadline must be @Future at creation time (past deadlines rejected)

- priority auto-suggested (but overridable) as HIGH if deadline is within 48 hours, MEDIUM within 7 days, else LOW

- status transitions are enforced server-side: NOT_STARTED -> IN_PROGRESS -> SUBMITTED only, no skipping or reversing without an explicit admin override (not present in this single-role system, so reversal is simply disallowed)

## 6.4 Frontend & Dashboard Integration

- AssignmentsPage — Kanban board grouped by status, drag-to-update-status

- Dashboard widget — top 3 upcoming assignments by deadline, reusing the same API with a client-side limit

- Example: Microservices Project, Deadline 25 August, Priority: High — rendered with a red deadline badge inside 48 hours

# 7. Module 5 — Exam Planner

## 7.1 Table: exams

| Column | Type | Constraints |
| --- | --- | --- |
| id | UUID | PK |
| user_id | UUID | FK -> users(id), NOT NULL |
| subject_id | UUID | FK -> subjects(id), NOT NULL |
| exam_date | DATE | NOT NULL |
| exam_type | VARCHAR(10) | CHECK IN ('MIDTERM','FINAL','QUIZ') |
| preparation_status | VARCHAR(20) | CHECK IN ('NOT_STARTED','IN_PROGRESS','READY') |

## 7.2 APIs & Services

| Endpoint | Method | Request Payload | Response / Validation |
| --- | --- | --- | --- |
| /api/exams | POST | {subjectId, examDate, examType} | 201: created exam. examDate must be in the future |
| /api/exams | GET | — | 200: list sorted by examDate ascending, each with daysRemaining computed server-side |
| /api/exams/{id} | PUT | {preparationStatus?, examDate?} | 200: updated record |
| /api/exams/{id} | DELETE | — | 204 No Content |

## 7.3 Dashboard Widgets

- Exam countdown card per upcoming exam (daysRemaining computed in ExamService.toResponse(), not stored, so it's always accurate without a background job)

- Revision tracking: preparation_status feeds directly into Module 9's timetable urgency weighting — an exam still NOT_STARTED gets more allocated study time than one marked READY

- Example: Artificial Intelligence, Date 10 September — rendered with a live countdown ("32 days remaining")

# 8. Module 6 — AI Learning Assistant (Primary AI Feature)

## 8.1 Processing Pipeline

### AI Learning Assistant Pipeline

flowchart TD A[PDF Upload] --> B[Text Extraction] B --> C[Chunking] C --> D[Embedding Generation] D --> E[(Vector Database)] E --> F[RAG Retrieval] F --> G[Gemini Response] G --> H[Summary] G --> I[Flashcards] G --> J[MCQs] G --> K[Fill in Blanks] G --> L[Predicted Questions]

## 8.2 Backend (Spring Boot) — Upload Handling

| Endpoint | Method | Request Payload | Response / Validation |
| --- | --- | --- | --- |
| /api/documents/upload | POST (multipart) | file (PDF), title | 202 Accepted: {documentId, status: PROCESSING}. Rejects non-PDF, >20MB |
| /api/documents/{id} | GET | — | 200: {status, notes?} — frontend polls until status=COMPLETE |
| /api/documents/{id}/notes | GET | — | 200: {summary, flashcards[], mcqs[], fillBlanks[], predictedQuestions[]} |

- Backend stores the raw file in Supabase Storage, creates a documents row (status=PROCESSING), then makes an internal call to the AI Service with the storage URL and documentId.

- The AI Service processes asynchronously and calls back a Backend webhook endpoint (/api/internal/documents/{id}/complete) when done — the Backend then updates status=COMPLETE and persists the returned notes into ai_notes.

## 8.3 FastAPI Endpoints (AI Service)

| Endpoint | Method | Request Payload | Response / Validation |
| --- | --- | --- | --- |
| /ai/documents/process | POST | {documentId, storageUrl} | 202: processing started. Runs the pipeline below asynchronously (BackgroundTasks) |

## 8.4 LangChain Integration

# services/notes_service.py from langchain.text_splitter import RecursiveCharacterTextSplitter from langchain_google_genai import GoogleGenerativeAIEmbeddings, ChatGoogleGenerativeAI splitter = RecursiveCharacterTextSplitter(chunk_size=500, chunk_overlap=50) embeddings = GoogleGenerativeAIEmbeddings(model="models/embedding-001") llm = ChatGoogleGenerativeAI(model="gemini-1.5-flash", temperature=0.3) async def process_document(document_id: str, storage_url: str): text = extract_text(storage_url) # utils/pdf_extractor.py chunks = splitter.split_text(text) vectors = embeddings.embed_documents(chunks) vectorstore.upsert(document_id, chunks, vectors) # vectorstore/pgvector_client.py context = vectorstore.retrieve_top_k(document_id, query="key concepts", k=8) result = generate_study_assets(context) # prompts/notes_prompt.py + llm.invoke await notify_backend_complete(document_id, result)

## 8.5 Embedding & Vector Storage Strategy

- One embedding model (Gemini embedding-001) used consistently for both ingestion and retrieval so vectors stay comparable.

- pgvector (PostgreSQL extension) used as the vector store for the MVP — reuses the existing Supabase Postgres instance rather than standing up a separate vector DB service.

- Chunks are embedded and stored with metadata (document_id, chunk_index) so retrieval can be scoped to a single document per request.

- Embeddings are cached by content hash — re-uploading an identical file skips re-embedding.

## 8.6 Prompt Design

# prompts/notes_prompt.py NOTES_PROMPT = """ You are an academic study-assistant. Using ONLY the context below, generate: 1. A concise summary (150-250 words) 2. 8 flashcards (question/answer pairs) 3. 5 multiple-choice questions with 4 options and the correct answer marked 4. 5 fill-in-the-blank statements 5. 3 predicted exam questions based on emphasis in the material Respond ONLY in valid JSON matching this schema: {schema} Do not include any information not present in the context. Context: {context} """

The response is parsed against a Pydantic schema (schemas/notes_schema.py); a malformed response triggers one retry with an added "your last response was invalid JSON, return ONLY JSON" instruction before falling back to a partial-result error state.

# 9. Module 7 — AI Academic Advisor

## 9.1 Implementation Design

| Endpoint | Method | Request Payload | Response / Validation |
| --- | --- | --- | --- |
| /api/ai/academic-advice | GET | — (backend assembles context server-side) | 200: {analysis, strengths[], weaknesses[], recommendations[], studyPlan} |

### Academic Advisor Data Flow

sequenceDiagram participant FE as Frontend participant BE as Backend participant AI as AI Service participant DB as PostgreSQL FE->>BE: GET /api/ai/academic-advice BE->>DB: fetch GPA history, marks, assignment completion rate BE->>BE: compute weak-subject flags (Module 3 logic) BE->>AI: POST /ai/academic-advisor {gpaHistory, weakSubjects, completionRate} AI->>AI: build prompt from structured context, call Gemini AI-->>BE: {analysis, strengths, weaknesses, recommendations, studyPlan} BE-->>FE: 200 OK

Example: student asks "How can I increase my GPA from 3.1 to 3.5?" — the frontend doesn't send this as free text to the LLM directly; instead it triggers the same /api/ai/academic-advice endpoint, which already has the full structured picture (current GPA 3.1, weak subject: Database Systems) and generates a recommendation grounded in that data (e.g. "Improve database concepts. Practice SQL daily.") rather than answering a vague open-ended question.

- Backend never lets raw marks go to the LLM without the weak-subject computation applied first — this keeps recommendations traceable to a specific, explainable data point rather than free-floating LLM guesses.

- Response cached per student for 24h (or invalidated on new grade entry) to avoid redundant Gemini calls for an unchanged academic picture.

# 10. Module 8 — AI Career Guidance

## 10.1 Backend & Frontend Integration Design

| Endpoint | Method | Request Payload | Response / Validation |
| --- | --- | --- | --- |
| /api/career/gap-analysis | GET | — (uses profile's careerGoal + student_skills) | 200: {missingSkills[], matchedSkills[]} |
| /api/career/roadmap | GET | — | 200: {roadmap: [{phase, skills[], resources[], projects[]}], certifications[]} |

- Gap analysis is computed deterministically in the Backend: a required-skills matrix per career path (career_skills table, reference data) minus the student's student_skills — this is a plain set difference, not an LLM call, so it's fast, free, and always correct.

- Only the roadmap sequencing/explanation step calls the AI Service — it receives the already-computed missing-skills list and turns it into an ordered, explained learning plan with recommended projects and certifications.

- Example: skills Java, React, SQL, goal Backend Developer -> missing: Spring Security, Docker, Cloud, Microservices, System Design -> AI sequences these into phases (e.g. "Phase 1: Spring Security + Docker" before "Phase 2: Microservices + System Design") with 1-2 recommended project ideas per phase.

### Career Guidance Flow

flowchart LR A[Student Skills + Career Goal] --> B[Backend: Set-Difference Gap Analysis] B --> C{Missing Skills} C --> D[AI Service: Roadmap Sequencing] D --> E[Phased Learning Plan + Projects + Certifications] E --> F[Career Page UI]

# 11. Module 9 — AI Smart Timetable Generator

## 11.1 Scheduling Logic

// TimetableGenerationService.java public class TimetableGenerationService { public Timetable generate(UUID userId, int availableHoursPerDay) { List<StudyTask> tasks = collectTasks(userId); // from assignments + exams PriorityQueue<StudyTask> queue = new PriorityQueue<>( Comparator.comparing(StudyTask::urgencyScore).reversed()); queue.addAll(tasks); List<TimeBlock> blocks = new ArrayList<>(); Map<DayOfWeek, Integer> hoursUsed = new HashMap<>(); while (!queue.isEmpty()) { StudyTask task = queue.poll(); // greedy: always take the most urgent remaining task DayOfWeek day = nextAvailableDay(hoursUsed, availableHoursPerDay, task.getDeadline()); if (day == null) continue; // no capacity left before deadline blocks.add(new TimeBlock(day, task)); hoursUsed.merge(day, 1, Integer::sum); } return new Timetable(blocks); } // urgencyScore = difficulty (1-5) / daysUntilDeadline, higher = more urgent }

- Priority Queue orders StudyTask objects (one per assignment/exam) by urgencyScore = difficulty ÷ daysRemaining, always surfacing the most time-critical item next — O(log n) insert/extract.

- Greedy Scheduling then allocates that task to the next day with remaining capacity before its deadline, repeating until either all tasks are placed or capacity runs out — a standard greedy interval-allocation approach, O(n log n) overall.

## 11.2 Backend Services

| Endpoint | Method | Request Payload | Response / Validation |
| --- | --- | --- | --- |
| /api/timetable/generate | POST | {availableHoursPerDay, excludeSlots?} | 200: {blocks: [{day, startTime, endTime, subject, task, taskType}]} |
| /api/timetable/current | GET | — | 200: the most recently generated timetable |

## 11.3 Frontend Timetable UI

- TimetablePage — a weekly grid (Mon-Sun × hour blocks), each block colored by subject and labeled with the task (assignment/exam prep)

- "Regenerate" button re-runs /api/timetable/generate whenever assignments/exams change materially

- Countdown badges from Module 5 (Exam Planner) are cross-referenced so exam-prep blocks visually stand out from assignment-work blocks

# 12. Module 10 — Wellness Tracking

Important constraint carried through the implementation: this module only tracks and reports. There is no diagnostic logic, no clinical scoring, and no AI-generated psychological assessment anywhere in this module — if a student needs actual support, they're routed to Module 12's human professional booking, never to an AI response standing in for one.

## 12.1 Database

| Column | Type | Constraints |
| --- | --- | --- |
| id | UUID | PK |
| user_id | UUID | FK -> users(id) |
| entry_date | DATE | NOT NULL, UNIQUE with user_id (one entry per day) |
| sleep_hours | DECIMAL(3,1) | 0-24 |
| water_intake_l | DECIMAL(3,1) | 0-10 |
| exercise_minutes | SMALLINT | 0-600 |
| mood_score | SMALLINT | 1-10 |
| stress_score | SMALLINT | 1-10 |

## 12.2 APIs

| Endpoint | Method | Request Payload | Response / Validation |
| --- | --- | --- | --- |
| /api/wellness | POST | {sleepHours, waterIntakeL, exerciseMinutes, moodScore, stressScore} | 200: upserted today's entry (one row per user per day) |
| /api/wellness/weekly | GET | — | 200: {entries[], averages: {sleep, water, exercise, mood, stress}} |

## 12.3 Dashboard Analytics

- Simple trend charts per metric over the last 7/30 days — plain aggregation queries, no inference layer

- A purely threshold-based, non-diagnostic nudge (e.g. "stress logged high 3+ days running") that only ever links to Module 12's booking flow — it never generates advice text via an LLM about the student's mental state

# 13. Module 11 — Mentor Booking Platform

## 13.1 Tables

| Table | Key Columns |
| --- | --- |
| mentors | id (PK), name, category (UNIVERSITY/INDUSTRY), role, bio, experience_years, avg_rating |
| mentor_availability | id (PK), mentor_id (FK), start_time, end_time, is_booked |
| mentor_booking | id (PK), user_id (FK), mentor_id (FK), availability_id (FK), topic, status, review_rating, review_comment |

## 13.2 APIs

| Endpoint | Method | Request Payload | Response / Validation |
| --- | --- | --- | --- |
| /api/mentors | GET | ?category=&role= (filters) | 200: mentor directory with ratings |
| /api/mentors/{id}/availability | GET | — | 200: open (is_booked=false) slots |
| /api/bookings | POST | {mentorId, availabilityId, topic} | 201: booking confirmed. 409 if slot already booked (race-condition check) |
| /api/bookings/{id}/review | POST | {rating, comment} | 200: review saved, mentor avg_rating recalculated |

## 13.3 Booking Workflow

### Mentor Booking Workflow

sequenceDiagram participant S as Student participant BE as Backend participant DB as PostgreSQL S->>BE: GET /api/mentors/{id}/availability BE->>DB: fetch open slots S->>BE: POST /api/bookings {availabilityId, topic} BE->>DB: SELECT ... FOR UPDATE on availability row (lock) alt slot still open BE->>DB: mark is_booked=true, insert mentor_booking BE-->>S: 201 Confirmed else already booked BE-->>S: 409 Conflict end

Example: Mentor John Silva, Role: Senior Java Developer, Experience: 5 years — bookable via a slot picker on his profile page, with the row-level lock above preventing two students from double-booking the same slot.

## 13.4 UI Screens

- MentorsPage — searchable/filterable directory grid (category, role)

- MentorProfilePage — bio, rating, available slots, "Book" CTA

- MyBookingsPage — upcoming/past bookings with a review prompt after the session time passes

# 14. Module 12 — Professional Support Booking

Structurally parallel to Module 11 but kept as separate tables and endpoints since booking rules and data sensitivity differ — wellness-adjacent bookings warrant tighter access logging even in a single-user system. As stated in the design brief: professionals provide support; the AI does not diagnose users anywhere in this module.

## 14.1 Database Schema

| Table | Key Columns |
| --- | --- |
| professionals | id (PK), name, credentials, specialties, category (PSYCHOLOGIST/COUNSELLOR) |
| appointments | id (PK), user_id (FK), professional_id (FK), scheduled_time, status |

## 14.2 APIs

| Endpoint | Method | Request Payload | Response / Validation |
| --- | --- | --- | --- |
| /api/professionals | GET | ?category= (filter) | 200: professional directory |
| /api/professionals/{id}/availability | GET | — | 200: open appointment slots |
| /api/appointments | POST | {professionalId, scheduledTime} | 201: appointment confirmed |
| /api/appointments/{id}/cancel | PATCH | — | 200: status=CANCELLED |

## 14.3 Booking Workflow & UI

- Same slot-locking pattern as Module 11 to prevent double-booking.

- Every appointment action (create/cancel) is written to an audit-style log entry (actor=user_id, action, timestamp) given the sensitivity of this data category.

- ProfessionalsPage and AppointmentBookingPage mirror the Mentor UI structure for consistency, but never surface any AI-generated text about the student's wellness state — only their own logged data (Module 10) and the booking flow itself.

# 15. Frontend Development Requirements

Every page below follows the same construction pattern: a page component in pages/ composes feature components, calls one or more hooks (React Query wrapping a services/ API client), and reads/writes only the Zustand slices it actually needs.

## 15.1 Authentication & Routing Pages

These sit outside the main authenticated app shell and must exist before any other page is reachable — every route below Section 15.2 depends on them.

| Page / Element | Purpose | Key Components | State Management | API Integration |
| --- | --- | --- | --- | --- |
| LoginPage | Email/password sign-in, entry point to Google OAuth | LoginForm, GoogleOAuthButton, error banner for invalid credentials | React Hook Form + Zod for the form; on success, writes accessToken + user into the Zustand auth slice | POST /api/auth/login; OAuth2 redirect to Spring's /oauth2/authorization/google |
| RegisterPage | New account creation | RegisterForm (email, password, confirm password), inline password-strength hint | React Hook Form + Zod mirroring backend RegisterRequest constraints | POST /api/auth/register, then auto-redirect to LoginPage (or auto-login if the backend returns tokens directly) |
| AuthLayout | Shared shell wrapping Login/Register/forgot-password (centered card, logo, no sidebar/navbar) | AuthCard wrapper, background illustration | Stateless | None — pure layout |
| ProtectedRoute (route guard, not a page) | Blocks access to the authenticated app shell for anyone without a valid session | — | Reads the Zustand auth slice; if no access token is present, attempts a silent POST /api/auth/refresh (relying on the httpOnly refresh cookie) before redirecting to /login on failure | POST /api/auth/refresh (silent, on route-guard mount) |
| Axios Interceptor (services/apiClient.ts, not a page) | Attaches the access token to every outgoing request and transparently retries once on a 401 after refreshing | — | Reads/writes the Zustand auth slice | Wraps every API call; calls POST /api/auth/refresh on 401 before retrying the original request |

Routing shape: / (public, redirects to /dashboard if already logged in) -> /login, /register (AuthLayout) and /app/* (DashboardLayout, wrapped in ProtectedRoute) covering every page in Section 15.2. Logging out (Module 1's POST /api/auth/logout) clears the Zustand auth slice and redirects to /login.

## 15.2 Core Application Pages

| Page | Purpose | Key Components | State Management | API Integration |
| --- | --- | --- | --- | --- |
| DashboardPage | Single-glance overview of everything needing attention today | GpaSummaryCard, UpcomingDeadlinesWidget, WellnessCheckInPrompt, TimetableWidget, CareerReadinessGauge, NotificationBell | React Query (parallel queries for each widget's data); Zustand only for session/user | GET /api/gpa, /api/assignments/upcoming, /api/exams, /api/timetable/current, /api/wellness/weekly, /api/notifications |
| ProfilePage | View/edit identity, university, degree, career goal, skills | ProfileForm, SkillsEditor, InterestsEditor | React Hook Form for the edit form; React Query for fetch/save | GET/PUT /api/student/profile, POST/DELETE /api/student/skills |
| AcademicPage | Semester/subject/grade management and GPA trend | SemesterTabs, SubjectTable, GradeEntryModal, GpaTrendChart | React Query for semester/subject/grade lists; local state for the active semester tab | POST /api/semesters, /api/subjects, /api/subjects/{id}/grades, GET /api/gpa, /api/academic/analytics |
| AssignmentsPage | Kanban-style assignment tracking | KanbanBoard, AssignmentCard, AssignmentFormModal, FilterBar | React Query with optimistic updates on drag-to-status-change | POST/GET/PUT/DELETE /api/assignments |
| ExamPlannerPage | Exam list with countdowns and prep status | ExamCard, ExamCountdown, ExamFormModal | React Query; countdown recalculated client-side every minute from server-provided examDate | POST/GET/PUT/DELETE /api/exams |
| AiAssistantPage | Upload lecture material, view generated study assets | DocumentUploadDropzone, DocumentList, SummaryTab, FlashcardViewer, McqQuiz, PredictedQuestionsList | React Query with polling (refetchInterval) while status=PROCESSING; stops polling on COMPLETE | POST /api/documents/upload, GET /api/documents/{id}, /api/documents/{id}/notes |
| AcademicAdvisorSection | AI-generated improvement plan (embedded in AcademicPage or Dashboard) | RecommendationList, StrengthsWeaknessesPanel | React Query, cached 24h client-side matching backend cache | GET /api/ai/academic-advice |
| CareerPage | Skill gap analysis and roadmap | SkillGapRadar, RoadmapTimeline, CertificationChecklist | React Query | GET /api/career/gap-analysis, /api/career/roadmap |
| TimetablePage | Weekly AI-generated study schedule | WeeklyCalendarGrid, GenerateTimetablePanel, TimeBlockCard | React Query; local state for the hours-per-day input before submit | POST /api/timetable/generate, GET /api/timetable/current |
| WellnessPage | Daily wellness logging and trends | DailyCheckInForm, WellnessTrendChart, BookProfessionalCTA | React Query; form state via React Hook Form | POST /api/wellness, GET /api/wellness/weekly |
| MentorsPage / MentorProfilePage | Mentor discovery and booking | MentorGrid, MentorCard, MentorProfilePanel, SlotPicker, ReviewForm | React Query; slot selection in local state until booking submit | GET /api/mentors, /api/mentors/{id}/availability, POST /api/bookings, /api/bookings/{id}/review |
| ProfessionalsPage / AppointmentBookingPage | Wellness professional discovery and appointment booking (Module 12) | ProfessionalGrid, ProfessionalCard, SlotPicker, MyAppointmentsList | React Query; slot selection in local state until booking submit — structurally mirrors MentorsPage | GET /api/professionals, /api/professionals/{id}/availability, POST /api/appointments, PATCH /api/appointments/{id}/cancel |

# 16. Database Implementation Plan

The schema itself (all 22 tables, columns, and relationships) was finalized in Phase 1; this section covers the implementation-specific additions needed to make it production-ready: indexing, constraints, and migration management.

## 16.1 Migration Strategy

- Flyway manages every schema change as a numbered SQL file under database/migrations/ (e.g. V1__init_users.sql, V2__academic_tables.sql, ...) — no manual schema edits against the running database, in dev or production.

- Each module in the Development Order (Section 2) ships its own migration file(s), so the schema grows in the same order the features do, and any teammate (or future you) can reconstruct the schema history by reading the migrations folder top to bottom.

## 16.2 Indexing Plan

| Table | Index | Reason |
| --- | --- | --- |
| users | UNIQUE btree on email | Login lookup + registration uniqueness check, both hot paths |
| student_skills | composite on (student_profile_id, skill_id) UNIQUE | Prevents duplicate skill entries, speeds gap-analysis lookups |
| grades | btree on subject_id | GPA calculation iterates grades per subject on every request |
| assignments | composite on (user_id, deadline) | Powers both the Kanban filter and the 'upcoming deadlines' dashboard query |
| exams | composite on (user_id, exam_date) | Powers the countdown widget and timetable urgency input |
| mentor_availability | btree on (mentor_id, is_booked) | Availability lookups filter heavily on is_booked=false |
| wellness_records | composite on (user_id, entry_date) UNIQUE | Enforces one entry per day and speeds the weekly trend query |
| notifications | partial index on (user_id) WHERE is_read = false | Unread-count queries run on nearly every page load |
| ai_notes | GIN index on content_json | Supports querying/filtering generated content structure without a full table scan |

## 16.3 Constraints

- Every FK declared with an explicit ON DELETE strategy: CASCADE for owned child data (a deleted semester cascades to its subjects/grades), RESTRICT for reference data (a skill referenced by student_skills cannot be deleted outright).

- CHECK constraints enforce enums at the database level (assignment status, priority, exam type) as a second line of defense behind Bean Validation — protects data integrity even if a future client bypasses the API layer's own validation.

- NOT NULL enforced on every foreign key that represents a required relationship (e.g. assignments.user_id), so orphaned rows are impossible by construction rather than by application discipline alone.

# 17. Security Implementation Plan

## 17.1 Authentication

- JWT access tokens (15 min expiry, RS256-signed) issued on login/register/refresh; carried as a standard Authorization: Bearer header.

- Refresh tokens (7 day expiry) stored server-side hashed (never plaintext) and delivered to the client via an httpOnly, Secure, SameSite=Strict cookie — inaccessible to JavaScript, mitigating XSS-based token theft.

- Refresh rotation: every successful refresh issues a new refresh token and immediately invalidates the old one (Section 3.1), limiting the window a stolen refresh token remains useful.

- BCrypt (cost factor 12) for local password hashing — implemented via Spring Security's BCryptPasswordEncoder bean, never a hand-rolled hash.

- Google OAuth2 via Spring Security's oauth2Login(), auto-provisioning a users row on first login by verified email.

## 17.2 Authorization

Student-only role validation: since every table in the schema is scoped to a user_id, authorization reduces to a single consistent rule enforced at the service layer — every query and mutation is implicitly filtered to "WHERE user_id = currentUser.id", never trusting a client-supplied id in the request body for ownership-sensitive operations. A GET /api/assignments/{id} for an assignment the caller doesn't own returns 404, not 403 — avoiding leaking the existence of other users' data.

## 17.3 Application-Level Security Controls

| Control | Implementation |
| --- | --- |
| Input validation | Bean Validation (@Valid) on every request DTO in the Backend; Pydantic schemas on every request in the AI Service; mirrored Zod schemas on the Frontend so invalid input is caught before a network call is even made |
| SQL Injection protection | Exclusive use of Spring Data JPA / JPQL parameterized queries — no native string-concatenated SQL anywhere in the codebase |
| XSS protection | React's default output escaping + a strict Content-Security-Policy response header from the Backend; any user-generated text rendered in notification templates is server-side encoded |
| Rate limiting | A simple in-memory or Redis-backed token-bucket filter in front of /api/auth/** (stricter limits, mitigating credential stuffing) and /api/documents/upload, /api/ai/** (cost control on Gemini calls) |
| HTTPS | Enforced at the hosting layer (Vercel/Render both terminate TLS automatically); the Backend redirects any stray HTTP request |
| Audit logs | A lightweight audit_log table capturing actor, action, entity, timestamp for booking actions (Modules 11-12) and profile changes — the sensitive-data categories in this system |

# 18. AI Development Requirements

This section consolidates the AI implementation approach shared across Modules 6-9 (Sections 8-11), which each already cover their feature-specific detail.

## 18.1 Gemini Integration

- A single GeminiClient wrapper (ai-service/app/services/gemini_client.py) centralizes model selection, temperature, and retry/backoff logic — every feature service calls through this wrapper rather than instantiating the LangChain client directly, so provider-level changes (model version, rate-limit handling) happen in one place.

- API key loaded from environment variables only (never committed), validated at service startup so a missing key fails fast rather than surfacing as a confusing 500 on first use.

## 18.2 LangChain

- Used for: text splitting (RecursiveCharacterTextSplitter), embedding generation (GoogleGenerativeAIEmbeddings), and the chat model wrapper (ChatGoogleGenerativeAI) — giving a consistent interface across the RAG pipeline (Module 6) and the lighter direct-prompt calls (Modules 7-9).

- LangChain's abstraction is what makes Section 10.5's future migration path (pgvector -> a managed vector DB) low-risk — swapping the vector store implementation doesn't touch the chains built on top of it.

## 18.3 RAG Architecture

### Consolidated RAG Architecture

flowchart TD Doc[Document] --> Extract[Extract Text] Extract --> Split[Chunk] Split --> Embed[Embed] Embed --> Store[(pgvector)] Query[Feature Request] --> Search[Similarity Search] Store --> Search Search --> Ctx[Assembled Context] Ctx --> Prompt[Prompt Template] Prompt --> Gemini[Gemini via LangChain] Gemini --> Validate[Pydantic Schema Validation] Validate -->¦invalid¦ Retry[Retry with stricter instruction] Retry --> Gemini Validate -->¦valid¦ Return[Return to Backend]

Only Module 6 (AI Learning Assistant) uses the full RAG loop (retrieval grounded in an uploaded document). Modules 7-9 skip the retrieval step and go straight from assembled structured context (already computed deterministically by the Backend) to the prompt template — they don't need document retrieval since their input is already the exact numbers/facts the AI should reason over.

## 18.4 Embeddings & Vector Database

- Embedding model: Gemini embedding-001, used identically at ingestion and query time.

- Vector database: pgvector extension on the same Supabase PostgreSQL instance — no separate vector DB service to provision for the MVP.

- Similarity search scoped per document_id so retrieval for one lecture's notes never pulls context from an unrelated upload.

## 18.5 Prompt Engineering

- One versioned prompt template file per AI feature under ai-service/app/prompts/ — never inline strings in service code.

- Every prompt enforces strict JSON output matched against a Pydantic schema; malformed output triggers exactly one retry with a stricter instruction before surfacing an error to the Backend.

- Guardrail language embedded in every template: notes generation stays within the provided document context only (Module 6); academic/career recommendations stay grounded in the structured data provided, no fabricated claims; nothing in the system ever produces clinical/diagnostic language (Modules 10, 12).

# 19. Testing Plan

## 19.1 Backend Testing

| Type | Tooling | Scope |
| --- | --- | --- |
| Unit Testing | JUnit 5 + Mockito | Service-layer logic in isolation — GpaCalculationService, TimetableGenerationService's priority-queue/greedy logic, gap-analysis set-difference — mocking repositories so tests run without a database |
| Integration Testing | JUnit 5 + Testcontainers (PostgreSQL) | Repository and controller-to-database flows against a real containerized Postgres instance, verifying constraints/cascades actually behave as designed |
| API Testing | Postman/Newman collection per module | End-to-end request/response contract checks for every endpoint listed in Sections 3-14, including error-path assertions (invalid input, ownership checks, conflict responses) |

## 19.2 Frontend Testing

| Type | Tooling | Scope |
| --- | --- | --- |
| Component Testing | React Testing Library | Render + interaction tests per feature component (AssignmentCard status change, SlotPicker selection, FlashcardViewer flip behavior) |
| UI/E2E Testing | Cypress | Critical journeys: register -> login -> add subject/grade -> view GPA; upload document -> poll -> view generated notes; book a mentor slot end-to-end |

## 19.3 AI Testing

| Type | Approach |
| --- | --- |
| Prompt Testing | A fixed set of sample inputs per AI feature (e.g. a known lecture PDF, a known GPA/weak-subject combination) run against each prompt template, with output spot-checked whenever a template changes — catching prompt regressions before they reach production |
| Response Validation | Every AI response is validated against its Pydantic schema before ever reaching the Backend; tests assert that malformed/off-schema responses correctly trigger the one-retry-then-fail path rather than silently persisting bad data |

## 19.4 Coverage Target

Minimum 75-80% line coverage on backend service-layer code, enforced via JaCoCo. AI-generated content tests assert structural conformance (schema validity, non-empty required fields, reasonable counts) rather than exact text, since Gemini output is inherently non-deterministic.

# 20. Deployment Preparation Plan

## 20.1 Target Platforms

### Deployment Topology

flowchart TB Users --> Vercel[Frontend - Vercel] Vercel -->¦REST/JSON, JWT¦ Render[Backend - Render] Render --> Supabase[(Supabase PostgreSQL)] Render --> SupaStorage[(Supabase Storage)] Render -->¦internal API¦ AIHost[AI Service - Render/Railway] AIHost --> Supabase AIHost --> Gemini[Gemini API]

| Component | Platform | Notes |
| --- | --- | --- |
| Frontend | Vercel | Auto-deploys on push to main; environment variables set per Vercel environment (Preview/Production) |
| Backend | Render | Web Service running the Spring Boot JAR; auto-deploy from the backend/ subdirectory |
| Database | Supabase PostgreSQL | Managed Postgres with pgvector extension enabled; connection string injected as an env var |
| Storage | Supabase Storage | Buckets for uploaded lecture documents; access via signed URLs, never public buckets |
| AI Service | Render or Railway | Separate Web Service running the FastAPI app; only reachable from the Backend's internal network address, not exposed publicly |

## 20.2 Environment Variable Structure

# backend/.env (Render environment settings — never committed) SPRING_DATASOURCE_URL=jdbc:postgresql://<supabase-host>:5432/postgres SPRING_DATASOURCE_USERNAME=postgres SPRING_DATASOURCE_PASSWORD=<secret> JWT_SECRET=<secret, 256-bit> JWT_ACCESS_EXPIRY_MINUTES=15 JWT_REFRESH_EXPIRY_DAYS=7 GOOGLE_OAUTH_CLIENT_ID=<secret> GOOGLE_OAUTH_CLIENT_SECRET=<secret> AI_SERVICE_BASE_URL=https://academic-compass-ai-service.onrender.com SUPABASE_STORAGE_URL=<url> SUPABASE_STORAGE_KEY=<secret> # ai-service/.env GEMINI_API_KEY=<secret> DATABASE_URL=postgresql://<same supabase connection, for pgvector access> BACKEND_CALLBACK_URL=https://academic-compass-backend.onrender.com/api/internal # frontend/.env (Vercel — VITE_ prefix required for client exposure) VITE_API_BASE_URL=https://academic-compass-backend.onrender.com/api VITE_GOOGLE_OAUTH_CLIENT_ID=<public client id>

## 20.3 Configuration Management

- No secrets committed to git, ever — .env files are gitignored; a .env.example with placeholder keys is committed so setup steps are discoverable.

- Backend reads all config via Spring's standard application.yml + environment variable override pattern (${JWT_SECRET}), so the same JAR runs unmodified in dev and production.

- Frontend build-time env vars (VITE_*) are set per Vercel environment (Preview gets a staging API URL, Production gets the live one) so a PR preview never accidentally writes to production data.

- CORS on the Backend is configured with an explicit allowlist of the deployed frontend origin(s) — no wildcard * origins in production.

## 20.4 Production Readiness Checklist

- [ ] All environment variables set in Render/Vercel dashboards, none hardcoded

- [ ] Database migrations (Flyway) run successfully against the Supabase instance

- [ ] pgvector extension enabled on the Supabase database

- [ ] JWT secret is a strong, unique value — not the local dev secret

- [ ] Google OAuth redirect URIs updated to production URLs in the Google Cloud Console

- [ ] CORS allowlist updated to the production frontend domain

- [ ] Supabase Storage buckets set to private with signed-URL access only

- [ ] Rate limiting active on /api/auth/** and /api/ai/**

- [ ] Error responses in production do not leak stack traces (Spring's server.error.include-stacktrace=never)

- [ ] A smoke test pass on production: register, login, add a subject/grade, upload a document, generate a timetable, book a mentor slot

- [ ] README updated with the live demo URL and setup instructions for local development

# 21. Final Deliverable Summary

This document is the complete Phase 2 Development & Implementation Guide for Academic Compass AI, covering:

- 1. Backend Development Plan — Section 1.2 (structure/conventions) and Sections 3-14 (per-module entities, DTOs, repositories, services, controllers)

- 2. Frontend Development Plan — Section 1.3 (structure/strategy) and Section 15 (page-by-page breakdown)

- 3. Database Implementation Plan — Section 16 (migrations, indexing, constraints), building on the Phase 1 schema

- 4. AI Service Development Plan — Section 1.4 (structure) and Section 18 (Gemini/LangChain/RAG consolidated), with feature detail in Sections 8-11

- 5. Security Implementation Plan — Section 17

- 6. API Development Plan — endpoint tables embedded throughout Sections 3-14 for every module

- 7. Testing Plan — Section 19

- 8. Deployment Preparation Plan — Section 20

Combined with the Phase 1 System Design Document, this guide is intended to be detailed enough that a developer can build Academic Compass AI end to end: scaffold the three projects (Section 1), implement Modules 1-12 in the stated dependency order (Section 2), wire up security (Section 17) and testing (Section 19) alongside each module rather than as an afterthought, and deploy to Vercel/Render/Supabase (Section 20) once the MVP feature set is complete.